## Slide 1: Group Project Mid Semester Presentation
Group 19
Dongge, Xi, Luan, Tenzin

## Slide 2: Outline
Project Overview
Project Plan
Project Progress
Future Activities
Risks, Issues & Impediments

## Slide 3: Project Overview
Website on ‘Five Places of Interest in Canberra’
To serve as information site for tourists
Tourists can find information on places that covers many aspects of Canberra:
  History
  Nature and Wildlife
  Politics
  Documentation on deploying website

## Slide 4: Project Overview
Scope & Success Criteria:
  A brief description
  Location using google maps
  Link to their website
  Picture Gallery
  Ability to post and view comments
  Website hosted/deployed on a public server
  Documentation about deployment

## Slide 5: Project Overview
Prototype Pages

## Slide 6: Project Overview
Technology
  .NET core web application in Visual Studio
  MSsql Database
  Hosted on Amazon Web Services (AWS)
Configuration Management
  No version control – group members have minimal experience
  Instead we take backup of working snapshots weekly
  Using UC’s Office 365 to share & edit documents like this presentation slide, reports..
  Change Management – Using a shared document to log changes and decisions taken during group meeting

## Slide 7: Project Plan - Change from Initial Plan
From ‘Restaurants’ to ‘Five Places of Interest in Canberra’
Additional scope:
  User comments on webpages – To make the website more informative and create more content
  Deployment of website on a server

## Slide 8: Project Plan - Schedule & Task Breakdown

## Slide 9: Project Progress
Reworked on Initial Plan
Initial design/prototype of website
Started coding the homepage prototype
Created free AWS Educate account – Planning to use an AWS instance as deployment server

## Slide 10: Future Activities
Code the website incrementally – adding features and testing
Backup copies of working snapshot after each increment - backups to be kept with each group member
Explore techniques to implement features like google maps and comments
Test deployment of a working increment to AWS

## Slide 11: Risks, Issues & Impediments
Timing for group meeting, group work
  Meet on weekends, use group Instant Messaging for communication
Deployment to server may not work
  Change scope?
May not get pictures with appropriate license
  Groups members to visit the places and take pictures
Accidental loss of project work
  Making regular backup
Group member going abroad for emergency
  Use our communication channel

## Slide 12: Reference of pictures used to create prototype
http://www.canberraentrepreneur.com/wp-content/uploads/2014/11/Parliament_House_Canberra_NS.jpg
http://www.grayline.com.au/images/sydney/canberra/parliament-house-canberra-australia-1024x768.jpg
http://www.dronestagr.am/wp-content/uploads/2017/01/FullSizeRender-6-1200x800.jpg
http://www.abc.net.au/news/image/8555530-3x2-940x627.jpg
https://upload.wikimedia.org/wikipedia/commons/thumb/9/9d/Canberra_National_Arboretum_with_Telstra_Tower%2C_Canberra_ACT.JPG/400px-Canberra_National_Arboretum_with_Telstra_Tower%2C_Canberra_ACT.JPG
http://d3lp4xedbqa8a5.cloudfront.net/s3/digital-cougar-assets/AusGeo/2014/01/22/37197/800px-Parliament_House_Canberra_Dusk_Panorama.jpg

## Slide 13: Thank You